# Document Control Procedure

### Procedure Title

Procedure for Creating, Reviewing, Approving, and Maintaining Controlled Documents — Campus Booking System

## Changes evaluated against affected ISO/IEC 25010 characteristics

## Step 1: Document Initiation

- Product Owner (Jason Myers) drafts document

- Assigns:

  - Document ID

  - Classification

  - ISO/IEC 25010 quality attributes impacted

## Step 2: Review

- Technical review by Tech Lead (Saad Alzamzami)

- Requirements review ensures traceability (Umaya Hassan):

  - Functional suitability

  - Reliability

  - Maintainability

  - Security (where applicable)

## Step 3: Approval

- Formal approval recorded

- Approval must include:

  - Name

  - Role

  - Date

  - Version approved

## Step 4: Release

- Document published to controlled repository

- Previous versions archived

- Access permissions enforced

## Step 5: Change Management

- All changes require:

  - Change request

  - Impact analysis

  - Version increment

- Changes evaluated against affected ISO/IEC 25010 characteristics

## Step 6: Periodic Review

- Scheduled review at defined intervals

- Mandatory review triggers:

  - Major SwiftUI prototype milestone

  - Security incident

  - MVVM architecture or epic scope change